MINUTES OF MEETING

18th May 2026

Assignment Portal — Next Steps & Project Updates

| Organized By | Annu |
| --- | --- |
| Development Team | Aayush, Akash, Abhishek, Anshika, Mayank |
| Support Team | Umang, Deepti, Vivek |
| Guide / Mentor | Chandrakamal, Vikas |
| Next Meeting | 21st May 2026 (Thursday) |

MEETING AGENDA

- Project Re-assignment

- Strategic Roadmap for the Development Team

- Introduction & Integration of the Support Team

- Guidance & Vision from Chandrakamal

PROJECT REASSIGNMENTS

All developers have been swapped to a new project. Each developer must now work exclusively on their newly assigned project.

Project Swap Details:

| Developer | Previous Project | Newly Assigned Project |
| --- | --- | --- |
| Aayush | Rental Management | Rental Management (Anshika’s) |
| Anshika | Rental Management | Rental Management (Aayush’s) |
| Mayank | Society Management | Job Portal (Akash’s) |
| Akash | Job Portal | HRMS (Abhishek’s) |
| Abhishek | HRMS | Society Management (Mayank’s) |

Note: Aayush and Anshika both previously held Rental Management — they have been swapped with each other’s instance of the project.

STRATEGIC ROADMAP FOR THE DEVELOPMENT TEAM

All development changes must be implemented in the following order:

Phase 0 — Project Understanding & Handover

- Each developer must study their newly assigned project thoroughly.

- Prepare and share a report covering: codebase structure, key modules, current state, and any gaps observed.

- Write a clear understanding document so the team can read and follow the project easily.

- If any doubts or unclear areas arise, raise them in the daily standup for open discussion.

- Deadline: Report and understanding document to be ready by 20th May 2026, 12:00 PM.

Generic Changes (All Applications)

A. SAAS / Multi-Tenancy Model

- Build a multi-tenant / SAAS-based architecture for all applications.

- Create a Sign-Up page for tenant onboarding.

- Add a Super Admin role — will have tenant-level access only (not full system access).

- Implement a subscription/plan model. Examples:

- Basic Plan: up to 5 users, limited features

- Standard Plan: up to 20 users, core features

- Premium Plan: unlimited users, all features

- (Exact plan structure will be shared soon.)

B. Session Injection (Admin Impersonation)

- Admin can switch into any user’s session and perform all tasks on their behalf.

- All actions performed during this session must be logged under the Admin’s name, not the user’s name.

C. Task & Action Delegation

- Admin can assign/delegate tasks to any user in advance.

- Example: Admin going on leave 25 May – 5 June assigns tasks on 19th May; tasks activate from 25 May.

- The assigned user will see delegated tasks for that specific date range (25 May – 5 June).

- During the delegation period, the assigned user’s name will appear against those actions.

- (Exact delegation rules, time boundaries, and edge cases will be shared soon.)

Level 2 — App-Specific Changes

- Resolve all items from the Bug Sheet.

- Implement platform-level enhancements as listed in the Changes Document.

Note: The Bug Sheet and Changes Document will be shared by Annu via the assigned project WhatsApp group.

Level 3 — Developer Quality & Standards

Chandrakamal will help and guide developers on each of the following. These are ongoing tasks every developer must implement in their application:

A. VAPT Testing

- Perform security testing on the application.

- Ensure the application passes all VAPT checks.

B. Test Case Automation

- Write automated test cases for key application flows.

- Ensure all test cases pass consistently.

C. Agent Usage & Agent Log

- Integrate and use agents effectively within the application.

- Set up and maintain an agent log to track all agent activity.

D. Code Base Management

- Plan and structure the codebase for clarity and maintainability.

- Follow consistent coding standards across the project.

E. README & Developer Documentation

- Write and maintain a README file for the project.

- Document key flows, setup steps, and architecture decisions.

INTRODUCTION & INTEGRATION OF THE SUPPORT TEAM

1. Portal Review

- Annu to review each portal along with the support team.

- Identify and list any missing features or elements that should be present in the portal.

- Maintain a checklist/list of required items per portal.

2. Help Manual

- Support team to create Help Manuals for all assigned projects.

3. Test Cases

- Support team to write and maintain test cases for all assigned projects.

GUIDANCE & VISION FROM CHANDRAKAMAL

Chandrakamal — Developer Guidance Sessions

Chandrakamal will help and guide developers on all Level 3 tasks (listed above). Sessions will be held daily this week.

DAILY STANDUP MEETING

Starting 19th May 2026 — daily, led by Annu. Initial few meetings will NOT be held without Annu.

- Attendees: Annu, Developers, Support Team (Chandrakamal, Vikas — optional)

Discussion points:

- Agent logs — what was created and how

- New features — what was built and how it was done

- Status check — completed or pending

- Process review — how the workflow progressed

ACTION POINTS / TO-DOS

Development Team

| Action Item | Owner | Status |
| --- | --- | --- |
| Study assigned project — prepare report & understanding doc | All Developers | Immediate |
| Implement SAAS multi-tenancy in assigned applications | All Developers | Not Started |
| Implement Admin session injection feature | All Developers | Not Started |
| Implement task & action delegation feature | All Developers | Not Started |
| Resolve Bug Sheet items (app-specific) | All Developers | Not Started |
| Implement Level 3 quality tasks (VAPT, tests, agent log, docs) | All Developers | Ongoing |

Support Team

| Action Item | Owner | Status |
| --- | --- | --- |
| Portal review — list missing items per portal | Annu + Support Team | Not Started |
| Create Help Manuals for all assigned projects | Support Team | Not Started |
| Write and maintain test cases | Support Team | Not Started |
| Daily Standup Meeting (led by Annu) | All Teams | From 19th May |

NEXT MEETING — 21st MAY 2026 (THURSDAY)

Attendees: Annu, Chandrakamal, Vikas, Developers, Support Team

- Review and discuss what each developer has done on their assigned project so far

- Share learnings — what was understood, what was new, what was challenging

- Discuss progress on project understanding report and codebase documentation

- Open floor for doubts and questions on newly assigned projects

- Quick check on Level 3 tasks — what has been started

— End of Minutes —