# GharSetu

Agent Collaboration & Bug Management Handbook

Property Rental Management Platform

Version 1.0 — May 2026

# Table of Contents

- 1. Team Structure & Agent Roles

- 2. Meeting Protocols

- 3. Bug Resolution Workflow

- 4. Bug Log (All Issues)

- 5. Work Distribution Rules

- 6. P1 Bug Postmortem Template

- 7. Code & Communication Conventions

# 1. Team Structure & Agent Roles

GharSetu is built by a team of five specialised Claude Code subagents. The Lead is the entry point and orchestrator; the four specialists do the implementation, testing, and security work. All agents share the same source-of-truth documents (SRS_Document.md, Test_Cases.md, the prototype) and operate on the rules in CLAUDE.md and AGENTS.md.

## 1.1 Agent Roster

| Agent name | Role | Responsibilities | Tech stack |
| --- | --- | --- | --- |
| gharsetu-lead | Team Lead (Opus 4.7) | High-level planning, architecture decisions, sprint breakdowns, cross-module reviews, delegation to specialists, synthesising outputs into one report for the user, monitoring quality. | TodoWrite, Task, Read, Glob, Grep, Bash, WebSearch, WebFetch — but does not write code itself. |
| gharsetu-frontend | Frontend Engineer (Sonnet 4.6) | Build production Next.js pages from the static prototype, wire forms to the client-side validator, integrate with the API, enforce design tokens, accessibility (WCAG 2.1 AA), mobile-responsive layouts. | Next.js 15 App Router, React 18, TypeScript, Tailwind CSS, react-hook-form, Zod, prototype/assets/styles.css design tokens, prototype/assets/validation.js. |
| gharsetu-backend | Backend Engineer (Sonnet 4.6) | Design and implement REST endpoints, Postgres schema and migrations, authentication, role-scoping, idempotent payment recording, enforce the 23 business rules (BL-01 → BL-23), data-integrity concerns. | NestJS 10, TypeScript, Prisma 5, PostgreSQL 18, JWT (HS256), Argon2id hashing, Pino structured logging, @nestjs/schedule cron jobs. |
| gharsetu-tester | QA Engineer (Sonnet 4.6) | Write and run unit, integration and E2E tests; execute the test suite from Test_Cases.md; validate business-rule enforcement; produce regression suites; deliver pass/fail tables to the Lead. | Jest, Vitest, Playwright, supertest, @axe-core/playwright for accessibility audits, Test_Cases.md (~110 test cases with traceability to BL-01 → BL-23). |
| gharsetu-security | Security / VAPT (Sonnet 4.6) | Vulnerability assessment and penetration testing analysis, OWASP Top 10 reviews, role-scope leak audits, payment-write authorisation checks, auth and session hardening reviews, dependency CVE scans, formal security reports. | Static analysis on the NestJS code, OWASP ZAP-style request fuzzing, dependency-cves via npm audit + pnpm audit, manual review of auth, RBAC, payment, and consent flows. |

## 1.2 Delegation Pattern

The user always talks to the Lead. The Lead reads the SRS, the relevant prototype page, and the relevant test cases, then drafts a plan with TodoWrite and an API contract. The Lead then delegates to specialists in parallel via the Task tool — for example:

- Frontend: build the modal at /pm/rent-collection and hook to POST /api/payments — acceptance criteria TC-RENT-001 to 006.

- Backend: implement POST /api/payments enforcing BL-10, BL-11, BL-13 — acceptance criteria TC-RENT-007 to 013.

Specialists return diffs + a concise report. The Lead delegates to the Tester (and Security if auth or payment surface changed), then synthesises all outputs into one report for the user.

# 2. Meeting Protocols

## 2.1 Daily Stand-up

| Field | Detail |
| --- | --- |
| When | Every working day, 09:30 IST. Maximum duration 15 minutes. |
| Who attends | All five agents. The Lead chairs; specialists report. The user joins on request. |
| Format | Each agent answers in turn: (1) what I completed yesterday, (2) what I'll do today, (3) any blockers. |
| Blockers | Surface — don't solve. Anything that needs more than 60 seconds goes to a follow-up huddle that runs immediately after stand-up with only the affected agents. |
| Artefacts | Lead updates the live TodoWrite list and the sprint board after the call. |
| No-go items | No design debate, no code review, no spec questions. Those belong elsewhere. |

## 2.2 Bug Triage Meeting

| Field | Detail |
| --- | --- |
| When | Same day for P1 (within 30 minutes of report). Weekly Tuesday 11:00 IST for P2/P3 backlog. |
| Who is called | Always: Lead. P1: also Backend + Frontend + Security. P2/P3: Lead + the agent in the relevant layer. Tester joins if the bug was caught in QA. |
| What is decided | (1) Reproduction confirmed yes/no. (2) Priority (P1/P2/P3) and justification. (3) Owning agent. (4) Target fix window — P1 same-day, P2 within sprint, P3 next sprint. (5) Whether a postmortem (P1 only) is required. |
| Inputs | Reporter's note, screenshots, network/HAR trace, log excerpt, environment (dev/staging/prod), Bug Log entry. |
| Outputs | Bug Log row updated with priority, owner, target date. P1 bugs get a postmortem stub opened immediately. |

## 2.3 Sprint Retrospective

| Field | Detail |
| --- | --- |
| When | Last working day of each sprint. 45 minutes. |
| Who attends | All five agents + the user. |
| Format | Three rounds of 10 minutes each: (1) What went well, (2) What went badly, (3) What we'll change next sprint. Each agent contributes at least one item per round. |
| Outputs | Action items added to the next sprint's plan with an owning agent and a verification check (e.g. "Tester to add Playwright coverage for tenant rent banner"). The action list is reviewed at the next retrospective. |
| Metrics reviewed | Bugs closed vs opened, P1 count, time-to-fix median, test coverage delta, security findings closed. |

# 3. Bug Resolution Workflow

Every bug moves through these eight phases. A bug never skips a phase. Status field in the Bug Log mirrors the current phase.

| Phase | Who does it | What happens | Output |
| --- | --- | --- | --- |
| 1. Report | Anyone — user, agent, automated alert | Bug filed in the Bug Log with: title, description, environment, reproduction steps, screenshots, console / network trace, expected vs actual behaviour. | New row in Bug Log with Status = REPORTED, no priority yet. |
| 2. Triage | gharsetu-lead (chair) + Backend / Frontend / Security as needed | Bug discussed at next triage. Decide: reproducible, priority, owner, target window. Postmortem opened if P1. | Priority, Owner, Target date, Status = TRIAGED. |
| 3. Reproduce | Owning agent | Reproduce on a dev machine with seeded data. If not reproducible after 30 minutes, return to triage for more info from reporter. | Status = REPRODUCED with a step-by-step recipe attached. |
| 4. Diagnose | Owning agent (+ Lead for cross-layer) | Find the root cause — read the relevant code, traces, DB state, audit log. State the cause in one sentence before writing any fix. | Root-cause note appended to the bug row. Status = DIAGNOSED. |
| 5. Fix | Owning agent | Implement the fix on a branch named bugfix/<bug-id>-short-slug. Add or update a test that fails without the fix and passes with it. No drive-by refactors. | Pull request linked to the Bug ID. Status = FIX-READY. |
| 6. Review | Peer agent in the same layer (Frontend reviews Frontend, etc.) + Lead for any cross-module change | Read the diff, run the new test locally, check that no business rule is violated. P1 fixes also require Security review. | PR approved or change-requested. Status = REVIEWED on approval. |
| 7. QA Verify | gharsetu-tester | Run the new test + the relevant block from Test_Cases.md + a smoke pass on the affected feature. Verify on a fresh seeded environment, not the agent's dev machine. | Pass/fail row. Status = VERIFIED on pass; bounce back to Fix on fail. |
| 8. Close | gharsetu-lead | Merge PR, update Bug Log with Fixed-By, fix date, commit SHA. For P1, the postmortem must be filled in before close. Notify reporter. | Status = CLOSED. The bug never reopens — a regression is filed as a new bug that references the original. |

# 4. Bug Log — All Issues

Every bug that has been reported on the GharSetu project. P1 = production-breaking / data loss / security incident. P2 = significant user impact, no workaround. P3 = minor / cosmetic / has a workaround.

| Bug ID | Title | Description | Reported by | Root cause | Assigned to | Fixed by | Priority | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GS-001 | Login fails — empty response from /auth/login | Login page shows generic "unexpected error". Network panel shows 0 B response and "Provisional headers shown" — request never reached the backend. | User (15/05/2026) | (1) Backend not running on port 3001. (2) DATABASE_URL pointed to localhost:5432 but docker-compose maps dev Postgres to 5433. (3) Five Prisma migrations unapplied; seed used stale email. | gharsetu-backend | gharsetu-backend | P1 | Closed |
| GS-002 | Mobile tab bar missing Units + Audit Log (now: missing Profile / Logout / Properties / Audit Log / Maintenance per role) | Original report: TAB_ITEMS arrays in AdminSidebar.tsx and PmSidebar.tsx never updated when Units (admin + PM) and Audit Log (admin) were added. Re-investigated under BUG-002: confirmed broader gap — on tablet/mobile, Admin couldn&apos;t reach Properties, Audit Log, Users (moved), or My Profile; PM couldn&apos;t reach Leases (moved), Maintenance, or My Profile; Tenant could only log out via Profile→Sign out (two taps). Maintenance Staff mobile nav also missing Logout — missed in initial fix, resolved in follow-up. | User (14/05/2026); re-confirmed via screenshots on 18/05/2026. | Bottom tab bar has a hard 5-slot limit. Admin (8 nav items), PM (7 nav items), Tenant (4 nav items + Logout action) all exceed or use that limit without an overflow surface. Hamburger menus are forbidden by AGENTS.md and apps/web/src/__tests__/phase6.test.ts — so the prior workaround for the prototype could not be ported. | gharsetu-frontend | Agent-FE | P2 | Resolved (18/05/2026) |
| GS-003 | Prototype out of sync with live app | Prototype was missing: admin/units, admin/audit-log, admin/property-detail, pm/units, pm/tenant-detail, pm/lease-detail (with Rent Change Schedule), reset-password. Sidebars on existing pages didn't reflect the new nav items. | User (14/05/2026) | Prototype is hand-maintained; was not updated when Phase 7+ features (Units, Audit Log, Rent Change Schedule, password self-service) shipped. | gharsetu-frontend | gharsetu-frontend | P2 | Closed |
| GS-004 | Prototype mobile drawer missing | On tablet/mobile the sidebar was hidden via display:none and the tab bar only had 5 items — there was no way to reach pages outside those 5 (Audit Log, Profile sub-items). | User (14/05/2026) | Original prototype CSS hid the sidebar at <1024 px; no drawer pattern existed. | gharsetu-frontend | gharsetu-frontend | P2 | Closed |
| GS-005 | Add User form missing password + specialisation | Admin Add User modal didn't accept a password at creation; Maintenance users had no way to set their specialisation field. | Internal review (13/05/2026) | Add User flow predated the password-at-creation decision and the Maintenance specialisation field added in v2 of the blueprint. | gharsetu-frontend / gharsetu-backend | Both | P2 | Closed |
| GS-006 | No forgot-password / reset-password self-service | Users who forgot their password had to contact an Admin. No email-based reset. | Internal review (12/05/2026) | Phase 1 scope deferred password-reset — needed for v2. | gharsetu-backend / gharsetu-frontend | Both | P2 | Closed |
| GS-007 | Rent could be changed mid-lease without notice | PM could update monthly_rent on an active lease — violated tenant fairness. | Internal review (10/05/2026) | BL-04 was enforced only at lease creation, not on PATCH. Phase 7 added the rent-change schedule with a 60-day minimum notice. | gharsetu-backend | gharsetu-backend | P1 | Closed |
| GS-008 | Tenant search exposed PII in result list | PM tenant search returned phone + email in the list. PII should appear only on the detail page where access is audited. | gharsetu-security (Phase 7 VAPT) | Search response shape included phone / email columns. Detail page access is audited; the list view was not. | gharsetu-backend | gharsetu-backend | P1 | Closed |
| GS-009 | Bank reference number visible to Tenant | Lease detail page returned bank_ref to all roles including Tenant. Bank ref is internal — PM + Admin only. | gharsetu-security (Phase 7 VAPT) | Field not filtered by role in lease detail serializer. | gharsetu-backend | gharsetu-backend | P1 | Closed |
| GS-010 | Login throttle too lax (100 / min per IP) | Phase 1 throttle limit allowed 100 login attempts per minute per IP — enables credential-stuffing. | gharsetu-security (Phase 7 VAPT) | Throttle module default; not tightened for the login route. | gharsetu-backend | gharsetu-backend | P2 | Closed |
| GS-011 | Maintenance request body limit not set | JSON body limit was unbounded; a 10 MB payload could exhaust memory. | gharsetu-security | Express default body limit (100 KB) was not enforced; helmet was not configured. | gharsetu-backend | gharsetu-backend | P2 | Closed |
| GS-012 | Admin maintenance table missing Unit + Property columns | Admin couldn't tell which unit / property a maintenance ticket belonged to from the list — had to open every ticket. | User | Table was built before multi-property visibility was a requirement. | gharsetu-frontend | gharsetu-frontend | P3 | Closed |
| GS-013 | Tenant dashboard missed upcoming rent change | When a rent change was scheduled, the tenant only learned about it via email — nothing on the dashboard. | Internal review | RentChangeBanner component was added but not mounted on the tenant dashboard or rent page. | gharsetu-frontend | gharsetu-frontend | P2 | Closed |
| GS-014 | Late fee was stored, drifted from rule | Late_fee_paise stored on rent period rows. If overdue date was corrected the stored fee did not recalculate. | Internal review | Phase 1 stored the fee. Phase 7 made it derived at query time only. | gharsetu-backend | gharsetu-backend | P2 | Closed |
| GS-015 | Closed maintenance requests could be reopened | Update endpoint allowed moving a CLOSED ticket back to OPEN — violated audit-trail rule. | gharsetu-tester | Status transition guard didn't include CLOSED as a terminal state. | gharsetu-backend | gharsetu-backend | P1 | Closed |
| BUG-003 | Lease modal overlaps when co-tenant added | Modal does not scroll when co-tenant form is added — content overflows outside modal boundary. | Visual inspection — PM Leases page | Modal body missing overflow-y scroll + no max-height constraint | Agent-FE |  | P2 | Open |
| BUG-004 | Admin Dashboard Property Snapshot — no pagination | All properties listed without pagination causing long scroll. Need same pagination as other tables. | Visual inspection — Admin Dashboard | Pagination not implemented in Property Snapshot table | Agent-FE |  | P2 | Open |
| BUG-005 | Transfer PM dropdown not showing new PMs | Dropdown shows only old seed PMs. Newly created PMs missing from list. Was working before. | Visual inspection — Admin Properties page | Under investigation — likely DB query filter or frontend caching | Agent-BE |  | P1 | Open |
| BUG-006 | Admin login returning 401 Invalid credentials | Login with admin@triline.co returns 401. Backend is running, CORS is fine. Credentials not matching DB. | Network tab — login page | Under investigation — user missing in DB or password hash mismatch | Agent-BE + Agent-DB |  | P1 | Open |

# 5. Work Distribution Rules

## 5.1 Assignment by Layer

| Layer / surface | Default owner | Notes |
| --- | --- | --- |
| UI screens, modals, forms, accessibility, responsive layouts | gharsetu-frontend | Anything under apps/web/src/app or apps/web/src/components. |
| REST endpoints, DTOs, business-rule enforcement, role-scoping, idempotency | gharsetu-backend | Anything under apps/api/src. Includes Prisma migrations. |
| Prisma schema, migrations, seed | gharsetu-backend | Schema changes require Lead sign-off before migration is generated. |
| Auth, password hashing, JWT, session, throttling, helmet, CORS | gharsetu-backend (impl) + gharsetu-security (review) | Security review is mandatory, not optional, for any auth-surface change. |
| Test cases (unit + integration + E2E) | gharsetu-tester | Tester owns Test_Cases.md and the Playwright suite. Specialists write their own unit tests but Tester writes the regression suite. |
| VAPT, OWASP review, dependency CVE scans | gharsetu-security | Runs before every release and after any auth / payment / consent change. |
| Cross-cutting plans, prioritisation, architecture decisions | gharsetu-lead | Lead does not write code. |

## 5.2 Escalation

Escalation goes up the chain. Specialists never escalate to the user directly.

| Trigger | Escalates to | Within |
| --- | --- | --- |
| Spec ambiguity, conflicting requirements | gharsetu-lead | Same working day |
| Cross-layer blocker (FE waiting on BE, or vice versa) | gharsetu-lead | Within 2 hours of identifying |
| Suspected security incident | gharsetu-security → gharsetu-lead → user | Immediate (≤ 30 min) |
| P1 bug discovered | gharsetu-lead | Immediate |
| Time-box exceeded by 50% | gharsetu-lead | When 50% over estimate |
| Dependency / framework change required | gharsetu-lead | Before starting work |

## 5.3 Cross-Agent Request Format

When the Lead (or any agent) delegates work to another agent, the request must include all of the following — otherwise the receiving agent will return a clarification question and lose half a day.

- Title — one sentence, action-verb first. "Implement POST /api/payments" not "payments".

- Context — why this work exists. Which user story, which SRS section, which bug ID.

- Scope — what is in (a numbered list) and what is explicitly out.

- Inputs — paths to read first: prototype/<file>, SRS section, BL numbers, test case IDs.

- Acceptance criteria — concrete, verifiable. Test case IDs are preferred (e.g. "passes TC-RENT-007 through TC-RENT-013").

- Non-goals — what not to refactor, what not to touch.

- Return format — diff + a concise report (≤ 200 words) listing files changed and a one-line description each.

# 6. P1 Bug Postmortem Template

Every P1 bug requires a postmortem before it can be closed. The Lead opens the postmortem stub at triage time. The owning agent fills it in within 48 hours of the fix being merged. The postmortem is reviewed at the next retrospective. Postmortems are blameless — they focus on the system and the process, not on the person.

| Field | Detail |
| --- | --- |
| Bug ID | GS-___ |
| Title |  |
| Severity | P1 |
| Date discovered | DD/MM/YYYY HH:MM IST |
| Date fixed | DD/MM/YYYY HH:MM IST |
| Time-to-detect | (hours between introduction and discovery) |
| Time-to-fix | (hours between triage and merge of fix) |
| Reported by | (user / agent / automated alert) |
| Owning agent | gharsetu-_______ |
| What broke | Plain-English description of the user-visible failure. Include the exact symptom the reporter saw. |
| Why it broke | Root cause in one paragraph. Be specific — name the file, the function, the env var. "It was a misconfiguration" is not a root cause; "DATABASE_URL had the wrong port because the docker-compose port was changed but .env was never updated" is. |
| How it was found | Reporter's path to the bug. Was it a normal user action? A monitoring alert? Internal QA? Security review? Note whether automated checks should have caught it but didn't. |
| How it was fixed | Summary of the change. Include commit SHA + PR link. If the fix is a workaround (e.g. config change) note what the proper fix would be and link a follow-up ticket. |
| What test was added | The new test that fails without the fix and passes with it. Path + test name. "No test added" is not an acceptable answer for a P1. |
| What process changed | Process / tooling change that prevents the same class of bug from recurring. Examples: a pre-commit hook, a CI step, a doc, a checklist, an alert. "We'll be more careful" is not a process change. |
| Action items | Numbered list with owning agent and target date for each. |
| Reviewed by | Lead + Security (always) + the layer specialist. |
| Reviewed on | DD/MM/YYYY at the sprint retrospective. |

Example: GS-001 (login failed end-to-end) postmortem will record: backend-not-running + DB-port-mismatch + outdated-seed. Action items: (1) add a pnpm dev:all script that boots Postgres → API → web in order. (2) Add a CI smoke that hits /auth/login on every merge to main. (3) Make Prisma migrate status part of the API start script in dev.

# 7. Code & Communication Conventions

## 7.1 Branch Naming

| Prefix | Use for | Example |
| --- | --- | --- |
| feat/ | A new feature or capability. | feat/rent-change-schedule |
| bugfix/ | A fix for a bug already in the Bug Log. Include the Bug ID. | bugfix/gs-001-login-empty-response |
| chore/ | Infra, dependency bumps, tooling, dotfiles. No product impact. | chore/bump-prisma-5.22 |
| refactor/ | Pure refactor — no behaviour change. Must come with green tests. | refactor/extract-rent-format |
| docs/ | Documentation only. | docs/agent-handbook |
| security/ | Security fix. Includes the CVE / finding ID if applicable. | security/tighten-login-throttle |

Branch names are lowercase, hyphen-separated, ≤ 50 chars. Never push directly to main. Always rebase / merge via PR.

## 7.2 Commit Message Format

Follow Conventional Commits. The header line is required; the body is required for any non-trivial change.

| Field | Format |
| --- | --- |
| Header (line 1) | <type>(<scope>): <imperative summary, ≤ 60 chars, no trailing period> |
| Allowed types | feat, fix, chore, refactor, docs, test, security, perf, style |
| Scope | Module: auth, units, leases, rent, maintenance, audit, web, api, prisma, etc. |
| Blank line | Required between header and body. |
| Body | Wrap at 72 chars. Explain WHY, not WHAT (the diff already says what). Reference Bug ID / SRS section / BL number / TC ID if relevant. |
| Footer | Trailers: Refs: GS-001 · Closes: #42 · Co-authored-by: … |

Example:

fix(auth): set DATABASE_URL to dev compose port 5433

Docker compose deliberately maps the dev Postgres to host port 5433 so it doesn't clash with a system-installed Postgres on the developer's machine. The api .env was still pointing at 5432, so the API was hitting the wrong database and login returned an empty response.

Also ran prisma migrate deploy + seed so admin@triline.co exists with the bootstrap password.

Refs: GS-001

## 7.3 Pull Request Description

Every PR must answer all of these. PRs that skip any field are sent back.

| Section | Required content |
| --- | --- |
| Title | Same Conventional-Commit header as the merge commit. |
| Summary | 1–3 bullet points. What changed and why. |
| Scope | Modules / layers touched. "Frontend only" / "API + Prisma" / etc. |
| Linked Bug ID / Issue | GS-___ (mandatory for any bugfix/ branch). |
| Business rules touched | BL-01 through BL-23 — list every rule whose enforcement code was changed, and add a note explaining why the rule still holds. |
| Test plan | Bulleted checklist. Reference the new test name + path and the Test_Cases.md IDs it satisfies. Manual steps for any UI change. |
| Screenshots / GIFs | Required for any UI change. Both desktop and mobile. |
| Risk + rollback | What could break in production. How to roll back (revert SHA, env-var flip, migration revert). |
| Reviewers | Always: peer in the same layer. P1 fixes: also Security. Schema changes: also Lead. |
| Out of scope | What was deliberately not changed (prevents reviewer churn). |

## 7.4 Communication Conventions

- Dates: DD/MM/YYYY. Currency: ₹ with Indian digit grouping (e.g. ₹1,20,000). Timezone: Asia/Kolkata.

- No emojis in source code, prototype HTML, or commit messages. Use SVG icons for UI.

- When an agent reports back to the Lead, the report is ≤ 200 words and starts with a one-line status: DONE / BLOCKED / PARTIAL.

- Specialists never escalate to the user directly. The Lead is the user-facing channel.

- All proposed schema or business-rule changes go through the Lead and require Backend + Security sign-off before any migration is generated.

- Read the SRS section + the prototype page + the relevant test cases before writing code. "Look at the code" is not enough — the spec and the design contract must agree.

— End of handbook —